Project Planning and Scoping

Project Title: Cyber Defense for Electric Vehicle (EV) Charging Infrastructure

1. Project Goals

The primary goal of this project is to design and evaluate a cyber-physical intrusion detection approach that enhances the security and resilience of Electric Vehicle (EV) charging infrastructure.

Specific Goals

- Identify cybersecurity threats affecting EV charging infrastructure.

- Design a cyber-physical intrusion detection system (IDS) tailored to EV charging behavior.

- Simulate normal and malicious EV charging scenarios.

- Implement anomaly-based detection techniques.

- Evaluate system performance using appropriate cybersecurity metrics.

- Deliver a well-documented, capstone-level cybersecurity solution aligned with industry and academic standards.

2. Project Scope Definition

In Scope

- Cybersecurity analysis of EV charging infrastructure (EVSE).

- Design of a cyber-physical intrusion detection system.

- Use of simulated or synthetic EV charging telemetry data.

- Detection of selected attack scenarios:

  - Denial-of-Service (DoS)

  - False data injection

  - Charging session manipulation

- Evaluation of detection accuracy, false positives, and detection latency.

- Academic prototype and documentation.

Out of Scope

- Deployment on live commercial EV charging stations.

- Reverse engineering of proprietary EVSE firmware.

- Real-time integration with utility or grid control systems.

- Legal, regulatory, or compliance certification activities.

3. Team Roles and Responsibilities

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Parbat Singh Chouhan | Team Lead | Overall project coordination, task allocation, system architecture oversight, integration of components, and final review. |
| Nimesh Kumar | Developer | Research support, threat analysis assistance, and development of assigned IDS components. |
| Ravi Chauhan | Developer | Anomaly detection logic implementation, model development, and testing support. |
| Roshan Singh | Developer | Telemetry simulation, dataset preparation, evaluation support, and documentation assistance. |

4. Project Timeline and Milestones

| Week | Activity | Milestone / Deliverable |
| --- | --- | --- |
| Week 1 | Project planning and scoping | Approved project plan |
| Week 2 | Literature review and threat modeling | Threat model document |
| Week 3 | System architecture design | Architecture diagram & description |
| Week 4 | Data simulation and preparation | Synthetic dataset |
| Week 5 | IDS development | Initial detection model |
| Week 6 | Attack scenario implementation | Simulated attack results |
| Week 7 | Model testing and tuning | Performance metrics |
| Week 8 | Analysis and discussion | Evaluation report |
| Week 9 | Documentation | Draft final report |
| Week 10 | Final submission | Final report & presentation |

5. Key Deliverables

- Project planning and scoping document

- Threat model and attack scenarios

- Cyber-physical IDS system architecture

- Simulated EV charging telemetry dataset

- Intrusion detection model implementation

- Evaluation results and analysis

- Final capstone report

- Presentation slides (if required)

6. Work Breakdown Structure (WBS)

The Work Breakdown Structure (WBS) decomposes the project into manageable components to ensure systematic execution and tracking.

Level 1: Project

- Cyber Defense for EV Charging Infrastructure

Level 2 and Level 3 Tasks

- Project Management

  - 1.1 Project planning and scoping

  - 1.2 Role assignment and coordination

  - 1.3 Progress tracking and reviews

- Research and Analysis

  - 2.1 Literature review

  - 2.2 Threat identification

  - 2.3 Attack scenario definition

- System Design

  - 3.1 IDS architecture design

  - 3.2 Data flow definition

  - 3.3 Detection logic design

- Data Preparation

  - 4.1 EV charging telemetry simulation

  - 4.2 Normal behavior dataset creation

  - 4.3 Attack data generation

- Implementation

  - 5.1 Anomaly detection model development

  - 5.2 Integration of cyber-physical indicators

  - 5.3 System testing

- Evaluation

  - 6.1 Performance metric definition

  - 6.2 Detection accuracy analysis

  - 6.3 False positive and latency analysis

- Documentation and Presentation

  - 7.1 Final report writing

  - 7.2 Results documentation

  - 7.3 Final presentation preparation

7. Alignment with the Problem Statement

This project plan and scope are directly aligned with the approved problem statement by focusing on:

- EV-specific cyber-physical intrusion detection

- Real-time anomaly identification

- Addressing gaps in existing IT-centric security approaches

- Delivering a feasible, semester-length cybersecurity solution