Automobility Cybersecurity Capstone Project - Progress Report Template

Course Name: Automobility Cybersecurity Capstone
Project Title: Cyber Defense for EV Charging Infrastructure
Group Name: Kesariya Code
Report Number: 01
Submission Date: 30-01-2026
Team Members:

Parbat Singh Chouhan – Team Lead

Nimesh Kumar – IDS Developer

Ravi Chauhan – IDS Developer

Roshan Singh – Data & IDS Developer

1. Executive Summary

The project Cyber Defense for EV Charging Infrastructure is progressing according to plan. The team accomplished all project goals during the reporting period by completing the problem statement, reviewing relevant literature, defining project scope, and establishing individual roles and responsibilities. The team conducted multiple daily standup meetings which they documented through Minutes of Meeting (MoM) to maintain both transparency and traceability. The team identified an initial workload imbalance which they solved through task redistribution to achieve better project alignment and team collaboration.

2. Progress Overview

a) Milestones Completed This Week

- Conducted regular daily standup meetings with documented MOM.

- Reviewed and shortlisted two potential problem statements.

- Finalized Cyber Defense for EV Charging Infrastructure as the project topic.

- Reviewed research papers related to EV charging and ITS cybersecurity.

- Discussed and adopted IEEE reference and citation standards.

- Finalized project scope, deliverables, and milestones.

- Defined and documented team roles and responsibilities.

- Submitted revised project proposal after incorporating professor feedback.

b) Individual Contributions

| Team Member | Contribution(s) |
| --- | --- |
| Parbat Singh Chouhan | Led project planning and coordination, facilitated all standup meetings, documented MoMs, finalized project scope, defined system architecture direction, managed task allocation, resolved workload imbalance, and reviewed proposal and documentation. |
| Nimesh Kumar | Supported threat modeling discussions, contributed to IDS design concepts, assisted in detection logic planning, and participated in research paper reviews. |
| Ravi Chauhan | Contributed to anomaly detection model planning, discussed EV charging behavior analysis, and supported evaluation strategy discussions. |
| Roshan Singh | Assisted in EV charging telemetry simulation planning, dataset generation discussions, and supported IDS training and testing strategies. |

3. Risks & Challenges

a) Identified Risks to Project Completion

| Risk Description | Impact Level (High/Medium/Low) | Mitigation Plan |
| --- | --- | --- |
| Complexity of cyber-physical attack modeling. | Medium | Use simplified attack scenarios validated through literature. |
| Initial workload imbalance among team members. | Medium | Task redistribution and role clarification. |
| Dependency on quality research sources. | Low | Use only IEEE-approved and peer-reviewed sources. |

b) Group Dynamics & Conflict Resolution

During early task distribution, an imbalance in workload assignment was identified, which had the potential to impact productivity. As the Team Lead, Parbat Singh reassessed the task allocation and redistributed responsibilities more evenly across the team. This adjustment was discussed transparently during standup meetings and documented in MOM. Following this resolution, team coordination improved significantly, and no further conflicts have been observed. At this stage, no additional support from the instructor is required.

4. Work Plan for Next Week

a) Planned Tasks & Assignments

| Task | Assigned Team Member(s) | Expected Completion Date |
| --- | --- | --- |
| EV charging telemetry simulation. | Roshan Singh | 05-02-2026 |
| Anomaly detection model development. | Ravi Chauhan | 05-02-2026 |
| IDS detection logic implementation. | Nimesh Kumar | 05-02-2026 |
| System integration and oversight | Parbat Singh | 05-02-2026 |

b) Actions to Address Identified Risks

- Continue documenting all standups through MOM.

- Perform weekly workload reviews to maintain balance

- Validate implementation feasibility before full-scale development

- Maintain alignment with IEEE standards and instructor feedback

5. Additional Comments

The team has created a solid base through their ongoing communication efforts and proper documentation work and their establishment of specific job responsibilities. The next step of the project requires instructor assistance to define evaluation criteria together with implementation details needed for IDS testing.

Instructor Feedback (For Use by Instructor)
[Instructor comments and suggestions]

Team Acknowledgment: By submitting this report, the team confirms that all information is accurate and reflects the group’s efforts and progress for the stated reporting period.

General Information - Report Submission:

- Electronic submissions via Blackboard must be completed before the submission deadline.

- Submissions may be accepted as is or require revision and later approval (within a specific time limit).

- Follow the formatting example as provided on Blackboard.

- Each Progress Report will count towards the totally assessment (see Course Outline for details).

- Copied, late, missed reports will not be awarded any marks.