Automobility Cybersecurity Capstone Project - Progress Report Template

Course Name: Automobility Cybersecurity Capstone
Project Title: Cyber Defense for EV Charging Infrastructure
Group Name: Kesariya Code
Report Number: 02
Submission Date: 12-02-2026
Team Members:

Parbat Singh Chouhan – Team Lead

Nimesh Kumar – IDS Developer

Ravi Chauhan – IDS Developer

Roshan Singh – Data & IDS Developer

1. Executive Summary

The project Cyber Defense for EV Charging Infrastructure continues to progress according to the planned timeline. During this reporting period, the team dedicated its efforts to create project plans, analyze stakeholders, conduct literature and industry research, develop system design, and choose tools for their upcoming prototype work. The team successfully completed the Work Breakdown Structure (WBS), project timeline, budget estimation, and Jira-based task management setup. System workflow and architecture concepts were defined to guide the implementation phase. Team members maintain stable collaboration through their scheduled meetings and their shared written records of discussions. Research and planning as well as development preparation work receive active participation from all team members. The project is currently on schedule and moving into the implementation phase involving dataset simulation, anomaly detection model development, and dashboard design.

2. Progress Overview

a) Milestones Completed This Week

- Conducted detailed literature and industry research on EV charging cybersecurity

- Identified research gaps and finalized project objectives

- Completed stakeholder analysis (international, national, provincial, local)

- Finalized tools and technology stack for implementation

- Designed initial system workflow and architecture concept

- Prepared Work Breakdown Structure (WBS)

- Created project timeline and Gantt chart

- Developed project budget estimation including resource cost

- Set up Jira project board with epics and task assignments

b) Individual Contributions

| Team Member | Contribution(s) |
| --- | --- |
| Parbat Singh Chouhan | Led project planning and coordination, designed system architecture concept, created WBS and project timeline, prepared budget estimation, managed Jira setup, and supervised overall project progress. |
| Nimesh Kumar | Contributed to IDS architecture planning, detection logic design, tool selection for anomaly detection, and research on cybersecurity monitoring techniques. |
| Ravi Chauhan | Assisted in anomaly detection model planning, dataset structure design, and evaluation strategy for system performance. |
| Roshan Singh | Contributed to EV charging data simulation planning, dashboard design ideas, and visualization tool research for monitoring system. |

3. Risks & Challenges

a) Identified Risks to Project Completion

| Risk Description | Impact Level (High/Medium/Low) | Mitigation Plan |
| --- | --- | --- |
| Limited access to real EV charging datasets. | High | Use synthetic and simulated datasets. |
| Complexity of realistic cyber-attack simulation. | Medium | Use simplified attack scenarios from literature. |
| Integration of IDS with dashboard. | Medium | Incremental development and testing. |
| Time constraints for implementation | Medium | Weekly progress tracking and task division. |

b) Group Dynamics & Conflict Resolution

The team maintains effective communication through their regular meetings and their use of Jira tracking system. The team distributes tasks according to each member's technical strengths which they track every week to maintain equal work distribution. The reporting period showed no significant disputes between parties involved in the process. The team maintains strong coordination which enables members to work together towards achieving project objectives and completing assigned tasks.

4. Work Plan for Next Week

a) Planned Tasks & Assignments

| Task | Assigned Team Member(s) | Expected Completion Date |
| --- | --- | --- |
| Final system architecture diagram. | Parbat Singh | 19-02-2026 |
| EV charging dataset simulation. | Roshan Singh | 19-02-2026 |
| Anomaly detection model development. | Ravi Chauhan | 19-02-2026 |
| IDS detection logic implementation | Nimesh Kumar | 19-02-2026 |

b) Actions to Address Identified Risks

- Continue weekly standup meetings and documentation

- Validate simulated datasets before model training

- Monitor workload distribution using Jira

- Follow instructor feedback for implementation direction

- Maintain alignment with cybersecurity and IEEE research standards

5. Additional Comments

The project has successfully moved from planning and research into the design and development preparation phase. The team has established a strong foundation through structured planning, documentation, and collaboration.

The next phase will focus on prototype implementation, including anomaly detection development, dataset simulation, and dashboard integration. Continued guidance from the instructor on evaluation criteria and testing methodology will support effective completion of the project.

Instructor Feedback (For Use by Instructor)
[Instructor comments and suggestions]

Team Acknowledgment: By submitting this report, the team confirms that all information is accurate and reflects the group’s efforts and progress for the stated reporting period.

General Information - Report Submission:

- Electronic submissions via Blackboard must be completed before the submission deadline.

- Submissions may be accepted as is or require revision and later approval (within a specific time limit).

- Follow the formatting example as provided on Blackboard.

- Each Progress Report will count towards the totally assessment (see Course Outline for details).

- Copied, late, missed reports will not be awarded any marks.